Meeting Minutes - Meeting #2

## Meeting Details

|  |  |
| --- | --- |
| Date: | 10/08/2022 |
| Venue: | MS Teams |
| Attendees: | Nathan Boc  Mevlut Saluk  Sankeath Suriya Arachchiralalage  Abida Mohammadi  Christodoulos Voulismas |
| Apologies: | N/A |
| Duration | 30 mins |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Pages - Home, Login, Register, Profile, Appointments |
| 2 | WebApp Architecture - Rest API |
|  |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Complete Wireframes | Mevlut | 2022.08.14 |
| 2 | Confirm Test Cases with Product Owner | Team | 2022.08.11 |
| 3 | Run Sprint 1 Meetings with Product Owner | Team | 2022.08.11 |
| 4 | Identify Task Priorities with Product Owner | Team | 2022.08.11 |
| 5 | Hold Sprint 0 Retro | Team | 2022.08.14 |
| 6 | Finalise Product Backlog Tasks to Excel | Team | 2022.08.16 |
| 7 | Add DOD to Product Items | Team | 2022.08.16 |

## Questions

|  |  |
| --- | --- |
| No. | Item |
| 1 | How can we implement DOD to our backlog? |
| 2 | Will the Product Owner assign task priorities? |
| 3 | Do the tasks for writing user stories go to the backlog? |
| 4 | What are the required test cases? Are they the acceptance criteria? |