Sprint 2 Retro Notes

Team: MCASN

Sprint: #2

Date: 17/10/2022

Attended:

Nathan Boc

Mevlut Saluk

Christodoulos Voulismas

Abida Mohammadi

Sankeath Suriya Arachchiralalage

Scrum Master: Mevlut Saluk

Product Owner: Emad Alasadi

Development team:

Nathan Boc

Mevlut Saluk

Christodoulos Voulismas

Abida Mohammadi

Sankeath Suriya Arachchiralalage

1. Things That Went Well

*Completed many more tasks on the frontend side, implemented JWT sessions for security, performed code refactoring and cleaning.*

1. Things That Could Have Gone Better

*Could have organised Git workflow and branching more neatly, additional user stories needed to further develop frontend code, Jira could be better organised and tidied.*

1. Things That Surprised Us

*Complexity of connecting the frontend with backend code and organising the Jira board and product backlog.*

1. Lessons Learned

*Full understanding of app development and how frontend and backend code is meant to interact and connect, the importance of updating and refining the product and sprint backlogs to not hold up task progression.*

1. Final Thoughts

*Things to Keep - Continuous learning and development in frontend and backend*

*Things to Change - Updated backlogs that are consistent with the work that is completed and needs to be done*